AXIRO Parent Base Merge Readiness

Review date: 2026-08-01. Scope: mylands-api/mylands-admin parent base alignment across axiro-base-api, mbn-react, and axiro-base-admin.

# Overall Decision

Approved for development merge. The synchronized base passes the required tests and contract checks. This is not production-release clearance because dependency audits still report vulnerabilities.

# axiro-base-api

- Scope: parent-aligned list/query behavior, admin payment setting management, audit/payment/wallet/document controllers, and parent base parity tests/docs.

- Verification: php artisan test passed with 66 tests and 646 assertions.

- Optimization: payment setting history and activation were added to the canonical API contract to match synchronized routes and admin UI usage.

- Release blocker: composer audit reports 28 advisories affecting 10 packages.

# mbn-react

- Scope: customer app canonical compatibility documentation; no separate runtime or build architecture introduced.

- Verification: lint, build, architecture contract, runtime contract, system contract, and base-first checks passed.

- Known warnings: one hook dependency warning in SupportCaseDetailPage.jsx and a Vite Node deprecation warning during build.

- Release blocker: npm audit reports 9 vulnerabilities, including 7 high severity advisories.

# axiro-base-admin

- Scope: parent source-aligned base components, renderers, modal/form/action ownership, runtime closure checks, table action scrolling, operational readiness, and provenance controls.

- Verification: npm run build and npm run check:all passed.

- Optimizations: approved provenance hashes were refreshed, payment setting contract endpoints were mirrored, and ESLint now ignores vendor artifacts.

- Known warnings: one hook dependency warning in payment settings, large bundle chunk warning, and dual lockfile policy still unresolved.

- Release blocker: npm audit reports 10 vulnerabilities, including 8 high severity advisories.

# Follow-Up Before Release

- Upgrade vulnerable Composer and npm dependencies.

- Rerun composer audit, npm audit, API tests, frontend builds, and all contract checks.

- Resolve remaining React hook dependency warnings.

- Settle one package-manager policy for axiro-base-admin.

- Continue keeping env files, SQLite databases, caches, logs, storage uploads, vendor, node_modules, and dist/build outputs out of Git.