Parent Sync Review - MBN Stack

Review date: 2026-08-01. Scope: synchronized AXITO parent base across API, customer app, and admin app.

# Decision

Proceed with development merge and commit/push current synchronized updates. This is not production-release clearance because dependency audits still report high severity advisories.

# axiro-base-api

- Scope: parent-aligned requests, resources, repositories, response envelopes, query helpers, correlation context, split API routes, canonical documentation, and parent foundation tests.

- Verification: php artisan test passed with 60 tests and 581 assertions.

- Review fixes: restored ignore rules for tmp and SQLite runtime files; updated deposit list assertion for the synchronized paginated response envelope.

- Release blocker: composer audit reports 28 advisories affecting 10 packages.

# mbn-react

- Scope: customer app preservation after base sync activity; image normalization and Vite config lint compatibility.

- Verification: lint, build, architecture contract, runtime contract, system contract, and base-first checks passed.

- Known warnings: one hook dependency warning in SupportCaseDetailPage.jsx and a Vite Node deprecation warning during build.

- Release blocker: npm audit reports 9 vulnerabilities, including 7 high severity advisories.

# axiro-base-admin

- Scope: parent foundation sync for app/layout/config/service structure, base component ownership, route/API contracts, Prettier policy, and refreshed module pages/services.

- Verification: build and check:all passed, including parent structure, foundation, ownership, UI parity, deep foundation, route metadata, API contract, payout, closure, trust, system, format, and lint checks.

- Known warnings: 7 hook dependency warnings, large bundle chunk warning, and dual lockfile policy still unresolved.

- Release blocker: npm audit reports 10 vulnerabilities, including 8 high severity advisories.

# Required Follow-Up Before Release

- Upgrade affected Composer and npm dependencies.

- Rerun composer audit, npm audit, API tests, frontend builds, and all contract checks.

- Clean React/Admin hook dependency warnings.

- Choose one package manager policy for axiro-base-admin.

- Keep env files, SQLite databases, caches, logs, storage uploads, vendor, node_modules, and dist/build outputs out of Git.